ZKM | Hertzlab · internal

Mars!platz

Communication Station

Website plan

Pages, features, and everything that can be edited — where it lives and who changes it

The run: Thursday 15 – Tuesday 27 October 2026 · 13 days · Europe/Berlin

Document state: 26 August 2026 · written against the mars-station repository as it stands

Audience: the Hertzlab team, whoever sits at mission control, and the crew

Contents

# 1. What this website is

Mars!platz is a live communication channel between an audience on Earth — mostly people standing in a dark room at ZKM with a phone in their hand — and three performers living for thirteen days inside a sealed habitat. The website is the channel: visitors write to the crew, the message visibly crosses the distance to Mars, the crew answer from inside, and every exchange, reading and diary entry is kept as the permanent record of the piece.

Technically it is one small Node.js application with an SQLite database, shipped as a single Docker container. There is no build step, no external database, no CDN and no third-party script, so it runs on a laptop in the gallery with the network unplugged. Everything that is prepared in advance lives as plain JSON files in a content/ folder; everything the crew and audience write live goes into the database. Edits to either are visible on the site within a couple of seconds, without a restart.

This plan sets out every page, every feature on each page, and — the part most people will need — a single matrix of what can be edited, where it lives, and whether you change it in a file or in mission control. It ends with the configuration reference, the current design direction (the new mockups versus the built site) and the pre-opening checklist.

## The three phases

The station switches phase by itself at Berlin midnight; nobody has to press anything. The run dates are fixed in code (src/lib/run.js) and are re-applied to the database at every start, so a stale line in a config file can never shorten the mission.

| Phase | When | What the visitor sees | What differs |
| --- | --- | --- | --- |
| Pre-launch | Until 14 Oct | The full site: composer, board, dashboard, crew log, about | A countdown to occupation sits where the mission day will go. Messages sent now wait for the crew and are stamped day 000 forever. Optionally the composer can be held shut (HOLD_CHANNEL_BEFORE_LAUNCH=true). |
| Active | 15–27 Oct | Everything live | Countdown becomes the mission day (SOL 01–13). Days are sealed into the archive as they end. |
| Complete | From 28 Oct | A closing report: exchanges published, messages sent, callsigns issued | The channel closes. The board, the crew log, the media and the archive stay exactly where they are — they are the work. |

To rehearse any phase before October, start with MISSION_OVERRIDE=true MISSION_START=… MISSION_END=… set. The rehearsal and the real run share the same code paths.

# 2. Site map

Two public pages carry almost everything. The station is one long page; mission control is one page with tabs. Two further public pages (crew log, media) are expansions of panels on the station. The archive is private to mission control.

| Page | Route | Who sees it | Holds |
| --- | --- | --- | --- |
| The station (landing) | / | Public | Masthead and readings · About / What this is / Who we are · the composer and orbital plot · the live board · the mission dashboard (figures, day strip, schedule, meal, mood, habitat, resources, trends, crew log, media, the whole mission) · footer navigation |
| Crew log | /logbook | Public | All thirteen days in order, one entry per officer per day, placeholders shown greyed where nothing is written yet; day strip and per-officer filter chips; media sent that day |
| Media | /media, /media/:id | Public | Every photograph, video and sound file the crew sent out, by day, filterable by kind and officer; one page per item with the original playing; per-day and whole-mission ZIP download; manifest.json with SHA-256 for every file |
| Mission control | /control | One account | Five tabs: Messages (the reply queue) · Communication officer · Science officer · Health officer · Habitat. Reset and plan at the top and foot. |
| Archive | /archive | Mission control only | The sealed day-by-day record: /archive/day/:n, /archive/messages, /archive/message/:id, /archive/export.md, /archive/export.json, /archive/day/:n/export.md |
| Legacy addresses | /messages, /crew, /day, /schedule, /what, /about, /who-we-are, /communicate, /board, /habitat | Public | Permanent redirects to the matching section of the station, so printed material and old links still land |

## Machine endpoints

| Endpoint | Purpose |
| --- | --- |
| POST /communicate | Message submission from the composer (rate-limited per hashed IP) |
| GET /api/board, GET /api/composer | Polled by the station every few seconds so the board and composer update without a reload |
| POST /api/sensors/ingest | Habitat sensor readings in, bearer-token protected |
| GET /api/sensors/latest, /api/sensors/history | Current and historic readings per channel |
| GET /api/habitat/data | The externally polled sensor feed (critical-sensors.de), served station-local |
| GET /api/orbital, /api/status, /healthz | Earth–Mars geometry, mission status, liveness |
| GET /api/content | The loaded content files and any parse error (file and line) |
| GET /resources/log.csv, /resources/log.json | The stores’ daily-use table, one row per item per day |
| GET /media/manifest.json, /media/export.zip, /media/day/:n/export.zip | Verifiable downloads of the media archive |
| POST /theme | Light / dark preference, stored in a cookie and applied server-side before first paint |

# 3. The station — the landing page

The page is two things: a landing fold that is the instrument you write with, and a mission dashboard beneath it that is the context for what you write. Nothing sits behind a tab. The footer is the navigation.

## 3.1 Masthead and readings

The Mars!platz wordmark, one line naming the run ("Thu 15 – Tue 27 Oct 2026 · 13 days in the habitat"), and a row of small inset pills on the right: link state, mission day (or the countdown before launch), Earth–Mars distance, one-way signal time, your callsign, and the light/dark switch. A logo dropped into public/ as logo.svg|png|webp|jpg appears top right automatically. On wide screens the station’s name runs letter by letter down the left margin and the thirteen days down the right, today marked.

## 3.2 About · What this is · Who we are

Three folds under the masthead, closed until asked, opening as pop-ups over a dimmed ground so the composer never moves. About explains the habitat, distance as the material and the archive as the work; What this is explains callsigns, what happens when you send, the compressed delay, where the habitat readings come from and what the crew readings are not; Who we are lists the crew designations and the production credits. All of this text is in src/views/pages/info.js — the credits block there is still a placeholder.

## 3.3 The composer

The first thing under the headline. It is drawn as a physical device — LED, ribbed grip, knob, vents — with the visitor’s callsign in a chip and the channel it writes on (CH-09 · UPLINK). Every visitor is issued a callsign automatically (a word and a number, e.g. CRATER-697), kept in a cookie, so there is no sign-up. The message box takes up to MESSAGE_MAX_CHARS characters (default 500) and carries tag chips — currently Question, Personal, Science, Earth, Food, Humour. One orange button transmits. A visitor may send HOURLY_LIMIT messages per hour (default 6). Before launch the composer carries a line saying the habitat is not yet occupied.

## 3.4 The crossing

Pressing transmit replaces the form with the crossing: Earth at one end, Mars at the other, a packet travelling the gap with a T−mm:ss countdown large enough to read across a room. It runs for TRANSIT_SECONDS (default 12) while the orbital plot beside it animates the same journey. The real light-time — computed from actual planetary positions, about 12–13 minutes during the run — is shown next to it and stored with every message, so the archive records the honest number. The animation is decoration over a server-side clock and stops under prefers-reduced-motion; the arrival still resolves.

## 3.5 The board

A second slab beside the composer holding the whole correspondence: every published exchange as a card — callsign in orange, the message, the crew’s reply on an orange wash with a ✧, and a foot with the light-time it crossed, the distance in au and a Ref 00042 permalink. Tag chips filter the field; a MY MESSAGES chip shows the visitor’s own, including those still waiting on the crew (which nobody else can see). The board polls /api/board and swaps in changes, so a reply sent from mission control appears on every open phone in the room without a reload. The counts in the foot are live.

## 3.6 The mission dashboard

Under the landing fold, on the lower band, every panel stamped with the data channel it renders:

| Panel | Code | Shows | Fed by |
| --- | --- | --- | --- |
| Headline figures | — | SOL (or T−days before launch), one-way signal, crew count | Mission clock, orbital model, crew-and-inventory.json |
| Run strip | — | The thirteen days as a strip, today marked; on phones the labels drop but today stays | Mission clock |
| Today’s Schedule | CH-30 | The day’s tasks with time, label, detail and status | schedule.json + task statuses filed in control |
| Meal | CH-32 | Breakfast, lunch, dinner, ration with kcal, water, prep minutes and watt-hours, totalled — food as a draw on the habitat | meals.json |
| Mood | CH-12 | Each officer’s latest state as sentences (mood: settled↔strained, energy: rested↔spent). Slider numbers are never published. | States filed in control; wording in src/lib/mood.js |
| Habitat | CH-01… | Sensor tiles: CO₂ dial with verdict, temperature ruler, humidity level, light spark, and the resource strip; SIGNAL LOST after SENSOR_STALE_SECONDS | Sensor ingest and the external feed; thresholds from sensors.json |
| Resources | — | A gauge per tracked store: fill against what was carried in, figure in its unit, % remaining and days remaining at current draw; orange under the warning threshold | crew-and-inventory.json, inventory-levels.json |
| Trends | CH-40 | A fixed fourteen-day block (15–28 Oct is the run’s block), every day on the axis, past solid and planned dashed: stores, daily use, meals, crew figures, sensor channels, and the day’s activity; each line on its own 0–100 scale, named at its end | Everything above, plus messages/entries/media counts |
| Crew log | CH-50 | The latest entries per officer, with placeholders greyed; link to /logbook | logbook.json + entries written in control |
| Media | CH-60 | The newest files sent out, with counts and total bytes; link to /media | Uploads from the blog composers |
| The whole mission | CH-30 | Every day of the run — past complete, today open, ahead dimmed — with tasks, meals and published notes (LOG, ANOMALY, BROADCAST) | schedule.json, meals.json, notes.json |

The footer slab carries the navigation: What this is · Who we are · Mission schedule · Today · Crew messages · Crew log · Mission control.

# 4. Mission control

/control, one account, deliberately plain: flat white panels, black on white, one size of type, orange kept for the button that publishes and the count of messages waiting, so it reads across a dark room. It is the only place anything is written live — there is no separate terminal inside the habitat and no second login. The crew and whoever answers Earth share it.

Across the top of every tab: the wordmark, links to the archive and the full download, Reset to 15 October, and sign-out. Then the five tabs, which switch without a page load; a save returns you to the tab and day you were on.

## 4.1 Messages — the reply queue

First, because answering Earth is the job that cannot wait. Views: awaiting reply · published · rejected · everything. Each message shows callsign, reference, day, time and tags, with its reply box directly beneath and one orange Send & publish button (Ctrl+Enter / Cmd+Enter). Quieter on the same row: save draft, reject without replying, and — for published ones — unpublish or delete. There is no separate approve step: reviewing and replying are one action, and a message is invisible to everyone but its sender until it is answered. A message arriving while the desk is open is announced in a banner; the page never rebuilds itself under someone mid-reply. Two people editing the same reply at once is refused rather than merged.

## 4.2 The officer tabs

A day picker (D01–D13) sits above the three officer tabs and reaches every day of the run, so any entry can be written for any day at any time — before the mission, ahead, or back. Each tab holds:

| Tab | Blocks, top to bottom |
| --- | --- |
| Communication officer | Daily Blog (composer) · State (mood and energy sliders) |
| Science officer | Daily Blog · Daily science findings (a second composer, saved as the day’s SCIENCE note) · State |
| Health officer | Daily Blog · Daily health activities (prefilled from the Default template) · Crew figures (calories and steps for the day) · State |

### The composer

Every blog and report box is the same composer: a column of paragraphs and pictures shown as they will be read, with a rule between every two carrying ＋ text · ＋ photo / video · ＋ sound. Press one where it belongs (or drop a file on the entry) and it goes in there, uploads immediately with a progress bar, previews in place, and can be captioned or moved. ✕ on a picture withdraws it from the entry and from the whole station at once; the file stays in the archive volume as withdrawn. Underneath, the editor keeps the same plain text the station stores — paragraphs with [media:12] lines — so the file in content/ stays hand-editable, and without JavaScript the box is still a textarea with a file picker. Saving an entry empty, or pressing Clear, restores the placeholder.

### States

Two sliders per officer: Mood (settled ↔ strained) and Energy (rested ↔ spent). The numbers are filed with a timestamp and turned into a sentence by src/lib/mood.js — the only place slider values become language. Only the sentence is ever public; a test checks that no raw value reaches a public page.

## 4.3 Habitat tab

The day’s schedule (tasks with time, label, detail; status can be marked as the day runs), the day’s food plan (four slots with kcal, water, prep, energy), and the inventory levels (closing quantity and daily consumption per store; a store left out inherits yesterday’s figure minus its draw, and a day can be cleared). Saving writes straight into the matching content/ file. At the foot: Save the files as they are now as the plan, and the description of the reset.

## 4.4 Plan and reset

The plan is a copy of all the content files as they should be on 15 October, kept in content/plan/; it is made automatically the first time the station starts and re-saved from the Habitat tab. Reset to 15 October (top of every tab, asks once, and the word RESET travels with the form and is checked server-side) puts the plan back and clears everything written live since: messages and callsigns, blog entries and states, media rows, ingested sensor readings, sealed daily records and task statuses. Kept: the account and its sessions, the audit trail, readings from the external sensor feed, and the media bytes on disk. So the team can rehearse as much as it likes before October and leave nothing behind.

## 4.5 Media administration

Uploads go through POST /control/media/upload; each item can be re-captioned, hidden (withdrawn) or restored. /control/media/verify re-hashes every file on the volume against the manifest, the same check as npm run media:verify on any copy.

# 5. Crew log, media and the archive

## 5.1 Crew log — /logbook

All thirteen days in order from the first day of the run, each officer’s entry where written and its greyed first line where not, so the shape of the whole log is visible and fills in as the crew write. A day strip jumps between days; a chip per voice filters to one officer. Each day also shows what media was sent that day. Entries are public the moment they are saved — the log does not wait for the clock.

## 5.2 Media — /media

Everything the crew send out — photographs, video, sound, and documents — by day, filterable by kind and by officer. Each item has its own page with the original playing (or, for a format the browser cannot play, a note and the download). Built as an archive first: nothing is re-encoded, every file is stored once under its SHA-256, a manifest.json sits beside the files and is rewritten on every change, nothing is ever deleted, and everything is downloadable and verifiable — one file, one day as a ZIP, or the whole mission as a single streamed ZIP with the manifest and a README inside. Previews are made in the visitor’s browser at upload time, never on the server.

Accepted: jpg, png, gif, webp, avif, heic, tif · mp4, m4v, mov, webm, mkv · mp3, m4a, aac, wav, ogg, flac · pdf, txt, md, csv, json. Anything else is refused. MEDIA_MAX_MB (default 4096) caps one file.

## 5.3 Archive — /archive

Mission control only; the public station carries no link to it. Shortly after each mission day ends it is sealed into a permanent record: the schedule as actually run with final statuses, the meal plan and its cost, the closing inventory, every crew entry, every state filed with its times, a summary of every habitat channel (low, high, mean, samples), every published exchange with the real light-time it crossed, and how many messages came from Earth and from how many callsigns. Raw readings are kept too, but the record does not depend on them.

/archive/export.md hands the whole mission over as plain Markdown, in order, nothing summarised away, printable without a stylesheet — the form the record should survive in. /archive/export.json is the same for machines; /archive/day/:n and /archive/day/:n/export.md do one day; /archive/messages lists every message including rejected traffic. Nothing that was ever publicly visible is hard-deleted.

# 6. What is editable, and where

This is the table to keep open. Everything on the site is one of three kinds: prepared (a file in content/, also editable on a tab in mission control — the tab writes into the same file, so there are never two copies), written live (typed in mission control, stored in the database), or fixed (code or configuration; changed by a developer, and for .env values by a restart). "Live in" is how long a change takes to appear.

| What | Where it lives | How to change it | Where it shows | Live in |
| --- | --- | --- | --- | --- |
| Crew designations and roles | content/crew-and-inventory.json → crew | File | Mood panel, Who we are, crew log chips, control tab notes | ~2 s |
| Tracked resources: key, label, unit, category, starting amount, warning threshold | crew-and-inventory.json → inventory | File | Resource gauges, habitat strip, trends, archive inventory tables, resource-log.csv | ~2 s |
| Inventory levels per day (closing quantity, daily consumption) | content/inventory-levels.json | File or Habitat tab | Resource gauges (days remaining), trends, whole mission, archive | ~2 s |
| Daily schedule (time, label, detail) for each of 13 days | content/schedule.json | File or Habitat tab | Today’s Schedule, whole mission, archive | ~2 s |
| Task status as the day runs | Database | Habitat tab | Today’s Schedule, trends (tasks done), sealed record | Immediate |
| Meals per day: slot, name, components, kcal, water, prep, energy | content/meals.json | File or Habitat tab | Meal panel with totals, trends, whole mission, archive | ~2 s |
| Mission notes: LOG, ANOMALY, BROADCAST per day | content/notes.json | File (or POST /control/updates) | Whole mission, archive | ~2 s |
| Science findings and health activities per day | notes.json (kinds SCIENCE / HEALTH) | Science / Health tab composers | Crew log, whole mission, archive | Immediate |
| Prefilled text of the health activities form | content/templates.json → HEALTH → Default | File | The Health tab composer opens with it | Next request |
| Crew diary placeholders and cues (39 slots) | content/logbook.json | File | Crew log panel and /logbook (first line greyed); cue only in control | ~2 s |
| Crew blog entries, with photos / video / sound | Database (+ logbook.json rewritten on save) | Officer tab → Daily Blog, any day | Crew log, /logbook, Media, archive, exports | Immediate |
| Crew states (mood, energy) | Database | Officer tab → State sliders | Mood panel as sentences; numbers in the archive only | Immediate |
| Crew figures (calories, steps per day) | content/crew-figures.json | File or Health tab | Trends, archive | ~2 s |
| Replies to Earth; reject, unpublish, delete | Database | Messages tab | Board on every open phone, archive | Within the poll interval (a few seconds) |
| Media captions; withdraw / restore | Database + manifest.json | Composer ✕, or /control/media/:id/... | Everywhere the item appeared | Immediate |
| Sensor channels: metric, label, unit, channel code, expected band, hard limits | content/sensors.json | File (new metrics also self-register on first ingest) | Habitat tiles, trends, archive summaries | ~2 s |
| The plan (reset point) | content/plan/ | Habitat tab → Save as plan | What Reset returns to | Immediate |
| About / What this is / Who we are text; production credits | src/views/pages/info.js | Developer edit, restart | The three folds on the station | Restart |
| Mood / energy sentences | src/lib/mood.js | Developer edit, restart | Mood panel, archive | Restart |
| Tag chips on the composer | src/views/pages/public.js / server.js | Developer edit, restart | Composer, board filters | Restart |
| Logo | public/logo.svg¦png¦webp¦jpg | Drop in the file | Top right of the station | Immediate |
| Run dates and timezone | src/lib/run.js | Developer edit (deliberately not .env) | Everywhere the day or clock appears | Restart |
| Account, tokens, limits, transit length, stale timeout, media cap, hold-channel | .env | Edit and restart | See section 8 | Restart |
| Light / dark | Cookie per visitor | The last pill in the masthead | That visitor’s pages | Immediate |

A stray comma never takes the site down: the last good version keeps serving, and the file and line number are reported in the console, on the mission control screen and at /api/content. Under Docker the content/ folder is mounted, so editing it on the laptop changes the running station.

# 7. Content files reference

Every file starts with a _note explaining itself. Day keys are the mission day as a string ("1" … "13"); a day left out records nothing, which the charts show differently from a zero. Content written for days beyond the run is left out with a warning rather than refused.

| File | Shape | Fields |
| --- | --- | --- |
| crew-and-inventory.json | crew[], inventory[]; order is display order | crew: designation, role · inventory: key, label, unit, category, critical, start, warnBelow |
| schedule.json | One array per day | time (habitat-local 24 h), label, detail, optional crew (not shown publicly) |
| meals.json | One array per day, slots BREAKFAST / LUNCH / DINNER / RATION | slot, name, components (one line per item, \n-separated, Item ¦ amount), kcal, water (L), prep (min), energy (Wh) |
| inventory-levels.json | One object per day, keyed by resource key; only write what changed | quantity (at close), consumption (daily draw); optional _why |
| crew-figures.json | One object per day | calories, steps — crew totals counted by the health officer |
| logbook.json | Per day, per officer | Entry text; a text beginning [PLACEHOLDER] is an unwritten slot, its first line shown greyed, the Cue: line only in control |
| notes.json | One array per day | kind (LOG, ANOMALY, BROADCAST; SCIENCE and HEALTH are written by the composers), body |
| sensors.json | channels[] | metric, label, unit, channel (CH-xx), warnMin/warnMax (expected band → CAUTION outside), okMin/okMax (hard limits → OUT OF RANGE outside) |
| templates.json | Per kind (SCIENCE, HEALTH) | name, body; the entry named Default prefills the box, any other appears as a button. Only HEALTH’s Default is used by the current control layout. |
| resource-log.csv | Generated, one row per item per day | Quantity at close, daily use, used since start, days left at that draw, filed / carried forward. Rewritten on every load; download at /resources/log.csv |

## What ships in the files

The whole run is already written: 39 diary slots with a cue each, 105 scheduled tasks, 39 meals, crew figures for every day, nine tracked resources (water, food, oxygen, CO₂ scrubber cartridges, battery, dust filters, medical kits, repair materials, germination trays) with a depletion curve, and the mission notes. The dramaturgy day by day: hatch sealed Thursday 15 (day 1); condensation on day 3; a water-recovery shortfall on Monday 19 (day 5) and a rationing decision; dust on the panel and eleven per cent of the power on day 6; the midpoint hand audit and longest window on Wednesday 21 (day 7); CO₂ in the sleep period and a seal failing a second time on day 8; membrane replaced and allowance restored on day 9; first harvest on Saturday 24 (day 10), the night the clocks go back; a twenty-five-hour day 11 with the consumables projection; packing on day 12; the final count and hatch open at 21:00 on Tuesday 27 (day 13). All of it is there to be rewritten.

# 8. Configuration (.env)

Read by Docker Compose and by a plain npm start alike. Changes need a restart. The run dates are not here on purpose.

| Variable | Default | Meaning |
| --- | --- | --- |
| MISSION_NAME | MARS — HABITAT ONE | Display name |
| MISSION_OVERRIDE, MISSION_START, MISSION_END | unset | Set all three to rehearse against made-up dates; otherwise ignored |
| ADMIN_USER, ADMIN_PASSWORD | control / control123 | The one account. Change before opening. |
| SENSOR_TOKEN | placeholder | Bearer token for /api/sensors/ingest. Change before opening. |
| IP_SALT | placeholder | Salt for the truncated one-way IP hash used only for rate limiting. Change. |
| SECURE_COOKIES | false | Set true when serving over HTTPS |
| PORT | 8080 | HTTP port |
| TRANSIT_SECONDS | 12 | Length of the animated crossing (minimum 10) |
| MESSAGE_MAX_CHARS | 500 | Composer limit |
| HOURLY_LIMIT | 6 | Messages per visitor per hour |
| SENSOR_STALE_SECONDS | 300 | Silence before a channel reads SIGNAL LOST |
| MEDIA_MAX_MB | 4096 | Largest single file the crew can send out |
| HOLD_CHANNEL_BEFORE_LAUNCH | false | true closes the composer until 15 October (enforced server-side); the rest of the site stays visible |
| SIM_INTERVAL | 30 | Seconds between readings from the sensor simulator (demo profile) |
| CRITICAL_URL, CRITICAL_SENSOR_ID, CRITICAL_POLL_MS, CRITICAL_MAX_DAYS, CRITICAL_POLL | commented out / 20 min | The external habitat sensor feed (critical-sensors.de) the server polls and stores; CRITICAL_POLL=false disables polling |

## Commands

| Command | Does |
| --- | --- |
| docker compose up --build | Run the station at http://localhost:8080 |
| docker compose --profile demo up --build | Run it with the sensor simulator feeding plausible readings |
| npm run seed | Idempotent seed: mission, crew, days, sensors, the account (removes any other accounts) |
| npm run demo / npm run demo -- --clear | Write (or remove) synthetic habitat readings for every mission day so far, stamped as demo |
| npm test | The end-to-end suite — over two hundred checks across the whole lifecycle |
| npm run backup (tools/backup.sh --docker) | Copy the database with SQLite’s backup API plus the media folder. Take one at the end of each week and keep it off the venue machine. |
| npm run media:verify | Hash every media file and compare with the manifest — works on the live volume or on any copy |
| npm run import | Import a CSV of content |
| npm run content | Load and validate the content files from the command line |

# 9. The habitat sensors

Any device that can make an HTTPS request can feed the station: POST /api/sensors/ingest with Authorization: Bearer <SENSOR_TOKEN> and a JSON body of deviceId and readings[] (metric, value, unit). Unknown metrics are accepted and register themselves — point a new sensor at the endpoint and a channel appears; give it a label, code and thresholds in sensors.json afterwards. Channels are upserted, never deleted, by a file load, so a working sensor nobody wrote down yet is never lost. A channel silent for SENSOR_STALE_SECONDS shows SIGNAL LOST rather than a stale number: interruptions are shown as a condition of the habitat, not hidden.

Separately, the server polls the external feed at critical-sensors.de every twenty minutes, stores every reading in its own database and serves it station-local at /api/habitat/data, which the Habitat tiles and Trends read. Readings from this feed survive a reset.

| Channel | Metric | Unit | Expected band |
| --- | --- | --- | --- |
| CH-01 | Habitat temperature | °C | 18.5 – 24.5 |
| CH-02 | Relative humidity | % | 32 – 48 |
| CH-03 | Carbon dioxide | ppm | 400 – 1200 |
| CH-04 | Air pressure | hPa | 990 – 1025 |
| CH-05 | Air quality index | AQI | 0 – 50 |
| CH-06 | Volatile organic compounds | ppb | 0 – 400 |
| CH-07 | Particulates PM2.5 | µg/m³ | 0 – 15 |
| CH-08 | Radiation dose rate | µSv/h | 0 – 0.5 |
| CH-09 | Cumulative dose | µSv | 0 – 60 |

Status is carried by symbol as well as colour — filled centre nominal, single bar caution, crossed ring out of range, empty ring no signal — so it survives print and colour-blindness.

# 10. Visual language and the new mockups

## 10.1 The built site today

A soft instrument: a pale grey ground lit from above, the things you touch raised as pale slabs with deep soft shadows, the things you read as dark glass screens set into them. One orange, kept for what is live, what is Mars and what wants pressing. A heavy grotesque (Helvetica Neue / Helvetica / Inter) for the wordmark and headings, monospace for every code, label and value; all system fonts, nothing fetched. Light is the default; dark turns the ground to charcoal and keeps the same orange. Mission control is flat white and black, orange only on the publish button and the waiting count.

Mobile is the primary case: type gets larger on small screens, every table scrolls sideways rather than clipping (there is a test for it), inputs are 16 px so iOS does not zoom, buttons and chips meet a 44 px touch target, the status rail drops optional cells, mission control gets fatter slider thumbs at tablet width, and there is a print stylesheet because someone will eventually want the archive on paper.

## 10.2 The mockups in mockups/ — a different direction

The three renders (marsplatz-landing.png, marsplatz-control.png, marsplatz-phone.png, source in marsplatz-mockups-source/) were made shortly before the latest code edits and show a noticeably different visual system from what the code and README describe. The differences are listed here so the team can decide which of them are the new plan, rather than have the README and the design drift apart silently.

| In the mockups | In the built site | Decision needed |
| --- | --- | --- |
| Magenta / pink accent on a light grey ground; thin outlined panels with a caption in the bottom-left corner (COMMUNICATIONS, DATA, REPORTS) | Orange accent; raised slabs with soft shadows and dark glass screens | Adopt the magenta system? The README’s "Visual language" and the CSS would both change; the mood symbols already survive any colour. |
| A ticker bar across the top: CURRENTLY HAPPENING · NEXT WINDOW · HABITAT readings | Readings as a row of pills under the wordmark; no ticker | New element. Needs a source for "currently happening" (the schedule’s current task) and "next window". |
| Wordmark "Mars Mission MARSPLATZ" with a globe icon; SOL 7/13 top right | "Mars!platz" wordmark; SOL in the headline figures | Naming: Mars!platz or Marsplatz; "SOL" is now used in both. |
| DATA panel: sensor rows as dashed bars with values, plus NODE BATTERY (3.9 V), the day strip, and six stores in a compact grid | Sensor tiles (CO₂ dial, temperature ruler, humidity level, light spark) and a separate resource gauge row | Battery voltage is not a configured channel yet — add to sensors.json or ingest it. Compact grid vs tiles. |
| HABITAT — GRUNDRISS: an octagonal floor plan with M/A/B/C ring sectors and room icons (Comms, Log, Greenhouse, Lab, Power, Sleep), door positions marked "möglich" | No floor plan | New feature. Static drawing, or live (e.g. where an officer is, from the schedule’s crew field)? German labels on an English site. |
| A geodesic dome line drawing behind the lower half | No dome | Decorative; needs to stay legible on phones and in print. |
| Three REPORTS boxes: Science officer, Health officer, and a "Mood H1 / H2 / H3" panel with coloured orbs and "Data last logged" | Crew log panel with entries per officer; Mood panel with sentences | Orbs would show mood as colour — currently mood is deliberately published only as a sentence. Keep the sentence, or add the orb beside it? |
| Footer nav: What this is · Who we are · Mission schedule · Today · Crew messages · Crew log · Mission control | Same set | Already matched. |
| Control mockup: same five tabs, queue with three actions, day picker, blog composer with an attached photo row, state sliders, crew figures | Same | Already matched; the mockup only restyles it. |
| Phone mockup: stacked panels, floor plan, reports and mood orbs | Stacked panels | Follows whatever is decided above. |

# 11. Data, privacy and keeping the record

Stored per message: callsign, text, tags, timestamps, the real light-time, and a truncated one-way hash of the IP address used only for rate limiting. No analytics, no external requests, no tracking. The SQLite database and the media live together in the station-data volume at /data, so one backup carries both. Nothing that has been publicly visible is ever hard-deleted; withdrawing hides. /control/export/archive.json and /archive/export.md are the take-home copies.

Two decisions worth knowing about. The mission day comes from the venue timezone, so a visitor anywhere sees the same day as the performers; the day and the T-clock are anchored to 00:00 Berlin on 15 October and absorb the clock change on 25 October (there is a test pinning this). And the delay is compressed and the station says so: the crossing takes twelve seconds, the real light-time is shown beside it and stored with each message, because admitting the compression makes the real number land harder than pretending.

# 12. Before opening night

- Decide the design direction from section 10 and bring the README’s "Visual language" section into line with it.

- Change ADMIN_PASSWORD, SENSOR_TOKEN and IP_SALT in .env; set SECURE_COOKIES=true if serving over HTTPS.

- Replace the placeholder credits and check the About / What this is / Who we are texts in src/views/pages/info.js.

- Replace public/logo.svg with the real mark; delete the unreferenced public/hero.jpg.

- Walk all thirteen days on the station’s whole mission fold and correct anything in content/ or on the Habitat tab.

- Point the real sensors at /api/sensors/ingest (and confirm the critical-sensors.de feed), then tune sensors.json labels and thresholds. Add node battery if the DATA panel is to show it.

- Rehearse a mission with MISSION_OVERRIDE and npm run demo, then Save as plan and Reset to 15 October so the station opens clean.

- Walk whoever will sit at mission control through /control once: the queue, Ctrl+Enter, the day picker, the composer, the sliders.

- Rehearse the full loop in the room: send from a phone, see it under MY MESSAGES, reply from control, see it reach every phone without a reload.

- Set up the weekly backup (npm run backup) and where the copy goes; run npm run media:verify on it.

- Run npm test after the last content edit.

# Appendix — repository layout

| Path | Holds |
| --- | --- |
| src/server.js | Routes, page context, sensor API, message submission, redirects |
| src/routes/control.js | Every admin write path: login, replies, states, blog, media, schedule, meals, inventory, figures, notes, plan, reset |
| src/routes/media.js | The public media pages, downloads, thumbnails, manifest, ZIPs |
| src/views/ | Server-rendered templates: layout.js, pages/public.js (the station), pages/logbook.js, pages/media.js, pages/archive.js, pages/info.js (the three folds), control/index.js and control/post.js |
| src/lib/ | run.js (the dates), mission.js (day and T-clock), orbital.js (Earth/Mars positions), mood.js (sliders → sentences), content.js (file loading and write-back), data.js (queries), critical.js (external feed), media.js, zip.js, archive.js, callsign.js, env.js |
| src/db/ | schema.sql, seed.js |
| content/ | The prepared mission (section 7) and plan/, the reset point |
| public/ | station.css, page scripts (board.js, composer.js, habitat.js, entry-editor.js, media-upload.js, control.js, post.js), the logo |
| tools/ | e2e.sh (the test suite), backup.sh, demo-readings.js, simulate-sensors.js, import-csv.js, verify-media.js |
| mockups/ | The three renders and their HTML source (section 10) |